Concept Note: SME Validation for the Control-Linkage Model

Establishing a control-level ground truth to measure and assure the Impact Assessment tool

Audience: Product Owner · Scrum Master · Analytics Leadership     |     Status: For decision

BLUF (Bottom Line Up Front) - We cannot state the model's true accuracy until SMEs confirm which alert-to-control links are genuinely correct — there is no reliable measure of recall without a human-validated ground truth. - The current reference (“golden”) dataset maps alerts to whole regulations, not specific controls, inflating the link count ~30×, so the model cannot be fairly measured against it. - We are therefore raising a requirement for a focused SME validation exercise to establish a control-level ground truth. - This note sets out why it is needed, what we ask SMEs to review, and the sampling technicalities. Resourcing the SMEs sits with the Product Owner.

# A.  Why we need SME validation

The model links incoming regulatory alerts to internal controls. Before the business can rely on it, one question must be answered: how accurate is it? We cannot answer that today — and here is the precise reason.

## We cannot measure accuracy without a validated ground truth

Accuracy (recall and precision) can only be calculated against a known set of correct answers. For this problem, that means a list of the alert-to-control links that are genuinely correct — and only a Subject-Matter Expert can confirm which links are genuinely correct. Until SMEs validate a set of actual links, we have no trustworthy benchmark to measure the model against. In short: no SME-validated truth, no measurable recall.

## The existing reference data cannot serve as that truth

The reference (“golden”) dataset we currently hold maps alerts to whole regulations, not to the specific controls that matter. It therefore treats every control beneath a touched regulation as “linked,” including many that the alert does not affect. This inflates the recorded link count by roughly 30×. Measured against it, the model looks far worse than it is — not because it underperforms, but because the yardstick is broken.

## SME validation also unlocks the links the model finds that humans missed

The business has confirmed the reference set is not exhaustive: a recorded link does not mean no other link exists. The model surfaces candidate links the manual process never recorded. Only SMEs can confirm whether these are genuine — turning them into confirmed, reusable knowledge and steadily improving the reference set.

In one line: we cannot prove how good the model is until SMEs tell us which links are truly correct. That validated truth is the missing input — and it is a data need, not a model shortcoming.

# B.  What we are asking SMEs to review

The goal is a control-level, SME-confirmed set of alert-to-control links that we can measure the model against. For a sampled set of alert-control pairs, the tool provides everything needed for review — the alert text, the control text, the model’s decision, and a short rationale — so SMEs judge pre-assembled pairs rather than searching from scratch.

There are three specific asks, and the review must be balanced across both directions — links the model predicted, and links the model rejected — so we capture both false positives and false negatives:

## Ask 1 — Validate the predicted links (is a predicted link correct?)

- For each pair the model predicted as LINKED, the SME confirms whether it is a correct link or not.

- Where it is not a correct link, the SME briefly notes why (e.g. wrong product, different obligation, unrelated process).

## Ask 2 — Flag common issues / patterns

- Where SMEs notice recurring reasons a predicted link is wrong (or right), they capture a short observation. These patterns feed directly into improving the model’s judgement.

## Ask 3 — Validate the rejected links (are the non-links correct?)

- For a sample of pairs the model predicted as NOT LINKED, the SME confirms whether that rejection was correct — i.e. the two genuinely do not link — or whether a real link was missed.

Together, Asks 1 and 3 give a balanced picture: Ask 1 tests where the model may over-link (false positives); Ask 3 tests where it may miss a real link (false negatives). Both are required for a fair accuracy measure.

## What is needed to begin (requirement only)

- SME availability: access to Subject-Matter Experts with control-domain knowledge, for a bounded review exercise. Sourcing and scheduling of SMEs sits with the Product Owner.

- A simple review interface: a structured review sheet is sufficient for a first pass — no new system required.

- A one-page adjudication guideline: a shared definition of what “linked” means (does the alert change what this control must do?), so verdicts are consistent.

- A double-review slice: a subset reviewed by two SMEs independently, to confirm the guideline is applied consistently (agreement check).

# C.  Technicalities — sampling and sizing

We do not need SMEs to label all 64,303 pairs — that would be prohibitive and unnecessary. A statistically sound sample gives a defensible accuracy estimate at a fraction of the effort. Two complementary samples are proposed:

## Sample sizing (statistical basis)

For a proportion (e.g. “what % of model links are correct?”) at 95% confidence, the required sample grows sharply as the margin of error tightens. Concretely (worst-case p=0.5, 95% confidence):

| Margin of error | Approx. pairs to review | Assurance level |
| --- | --- | --- |
| ±10% | ~100 | Directional read |
| ±7% | ~200 | Balanced |
| ±5% | ~380 | Recommended (MRM-grade) |
| ±1% | ~9,600 | Ideal (near six-sigma) |
| ±0.5% | ~38,400 | Ideal (six-sigma) — typically impractical |

## What to sample (stratified, not random-only)

- Validated links (model agrees with golden): confirm they are genuinely correct — checks the golden itself.

- Rejected links (model said not-linked, golden said linked): the key test — confirm these are correct rejections (over-mapping) vs. true misses.

- Discoveries (model linked, not in golden): measure how many are genuine new links (precision + reference-set growth).

A practical first tranche: ~200 pairs stratified across the three buckets above (e.g. ~70 validated, ~70 rejected, ~60 discoveries), of which a subset is double-reviewed for agreement. This yields a defensible first accuracy estimate and a seed control-level golden.

## Outputs and success criteria

- A human-verified recall & precision figure for the model, suitable for MRM and leadership reporting.

- Inter-rater agreement (e.g. Cohen’s kappa) confirming the adjudication guideline is applied consistently.

- A seed control-level golden that can be expanded in later tranches, replacing the over-mapped regulation-level reference over time.

Recommendation: approve a single, time-boxed SME validation tranche of ~200 stratified pairs. It is low-cost, unlocks a defensible accuracy measure, satisfies MRM’s need for human-verified ground truth, and begins replacing a reference dataset that structurally over-claims by ~30×. This is the fastest route from “the model looks like 9%” to “the model is verified at X% on control-level truth.”